VisaLens

Analytics & Performance Tracking

Full Implementation Plan — v1.1

Scope: Supabase schema design · Edge Function cron · Manager Analytics Dashboard · Event Dictionary

Stack: React · Supabase (Postgres + Edge Functions) · Cloudflare Worker (existing proxy) · docScore.js (shared)

Resume note: This document is the single source of truth. If this conversation is interrupted, share this document in a new chat to resume exactly where we left off.

v1.1 changes: Gap A clarified (server-side scoring, Option 2). Gap B resolved (daily_counselor_stats). Gap C resolved (Postgres trigger). Phased rollout added. v1.2 changes: Code drift risk resolved (pre-deploy sync script + CI check added to Section 5.2). action_type column upgraded from plain text to Postgres enum (Section 4.4) — database now rejects invalid event types at write time.

# 1. What We Are Building

VisaLens currently tracks case state in real time but has no memory of how cases changed over time. This means managers cannot answer critical questions like: which counsellors are converting leads to submissions fastest, where are cases getting stuck for weeks, and are counsellors spending their effort on the right students?

We are building three interconnected systems to answer those questions:

| System | Purpose |
| --- | --- |
| Snapshot Pipeline | A server-side cron that writes a daily record of every active case's scores, quadrant, and funnel stage to Supabase. This is the data foundation everything else reads from. |
| Manager Analytics Dashboard | A new React route (/analytics) visible only to org_owner and branch_manager roles. Shows pipeline aging, counsellor effort allocation, quadrant transition trends, and stale case alerts. |
| Event Dictionary & Audit Schema | A standardised audit_log schema with typed action enums, plus a /admin/docs route that documents every tracked event, table definition, and score version. This prevents the system from becoming uninterpretable in 6 months. |

What we are NOT building: we are not replacing the existing real-time scoring in RadarMatrix.jsx or StudentDashboard.jsx. Those stay exactly as they are. The snapshot pipeline is additive — it reads from the same cases table and writes to new tables only.

# 2. Why Each Decision Was Made

## 2.1 Server-side snapshotting, not client-side

The existing RadarMatrix has an onQuadrantsComputed callback that fires when quadrant positions are computed. An earlier approach considered using this to write snapshots from the browser. This was rejected for three reasons:

- A case only gets snapshotted if a counsellor happens to open the RadarMatrix view that day. Cases that are not viewed that day have no snapshot row, creating gaps in trend data.

- Two counsellors with the same case open simultaneously would double-write the same snapshot.

- Mobile or flaky connections would silently drop writes with no retry mechanism.

A Supabase Edge Function running on a midnight cron reads all active cases directly from the database and writes snapshots uniformly, regardless of user behaviour. The browser keeps its live scoring unchanged.

## 2.2 docScore.js stays as a pure function

Both computeDocScore() and viabilityScore() in docScore.js are pure functions — they take a plain JS object and return a plain object with no DOM, React, or browser dependencies. This means they can be copied verbatim into a Supabase Edge Function running on Deno. No rewrite is needed.

## 2.3 How the Edge Function gets scores (Gap A — clarified)

A reviewer correctly flagged: if docScore.js is a React file, how does the server-side cron calculate scores? This plan uses Option 2: the full docScore.js logic is copied verbatim to supabase/functions/_shared/docScore.ts. The Edge Function imports computeDocScore() and viabilityScore() from that shared file and runs the calculations against the raw profile_data JSONB stored in the cases table.

The frontend does NOT write pre-calculated scores to the cases table for the cron to copy. That approach (Option 1) was rejected because it creates a dependency on a counsellor opening the app to refresh scores — exactly the reliability problem server-side snapshotting solves.

Hard constraint: docScore.js must remain a pure function with zero browser or React dependencies forever. If any browser API is ever introduced into docScore.js, the Edge Function breaks. This is an architectural boundary on that file.

## 2.4 Score versioning is non-negotiable

The scoring weights in docScore.js (Passport=25pts, English=20pts, etc.) will change as the product evolves. A case_snapshots row with doc_score: 72 written today means something different if the weights change next month. Every snapshot row must store a scoring_version integer. The docScore.js file must export a SCORE_VERSION constant that is bumped on any weight change.

Failure to do this makes all historical trend analysis unreliable. This is the single most important schema decision in the entire plan.

## 2.5 Separate manager route, not a tab

Analytics data is sensitive — counsellors should not see peer performance comparisons. Rather than a tab inside the existing StudentDashboard (which would require defensive rendering logic scattered across the component), analytics lives at a separate /analytics route with a hard role check at the top: if the user is not org_owner or branch_manager, they are redirected to the home dashboard.

## 2.6 SLA thresholds in agency_settings, not hardcoded

Different agencies operate on different timelines. An agency processing urgent student visas might flag a case as stale after 3 days in a stage; another running a slow-burn postgrad pipeline might tolerate 21 days. SLA thresholds per funnel stage must be stored in the agency_settings table so managers can configure them without a code deployment.

# 3. What Exactly Is Tracked

## 3.1 The case_snapshots table

One row per active case per day. Written by the midnight Edge Function cron.

| Column | Type | Description | Example |
| --- | --- | --- | --- |
| id | uuid PK | Auto-generated | a1b2c3... |
| case_id | uuid FK → cases | The case being snapshotted | — |
| org_id | uuid FK → orgs | For row-level security | — |
| counsellor_name | text | Counsellor at snapshot time | Ahmed Khan |
| funnel_stage | text | pipeline_stage value from cases | docs_pending |
| lead_status | text | lead_status value from cases | Follow up |
| quadrant | text | vip ¦ sales ¦ drainers ¦ dead | sales |
| doc_score | integer | computeDocScore() result (0–100) | 65 |
| viability_score | integer | viabilityScore().score (0–100) | 72 |
| viability_confidence | numeric(3,2) | viabilityScore().confidence (0–1) | 0.74 |
| scoring_version | integer NOT NULL | SCORE_VERSION from docScore.js | 1 |
| snapshot_date | date NOT NULL | Date of this snapshot (UTC) | 2025-07-15 |
| created_at | timestamptz | Exact write timestamp | — |

Index on (case_id, snapshot_date) and (org_id, counsellor_name, snapshot_date) for the query patterns the dashboard will use.

## 3.2 The funnel_stage_entries table

Tracks how long each case spends in each funnel stage. One row is inserted when a case enters a stage; that row is updated with exited_stage_at when the case moves to the next stage.

| Column | Type | Description | Example |
| --- | --- | --- | --- |
| id | uuid PK | Auto-generated | — |
| case_id | uuid FK → cases | The case | — |
| org_id | uuid FK → orgs | For RLS | — |
| funnel_stage | text | Stage entered | docs_pending |
| entered_stage_at | timestamptz NOT NULL | When case entered this stage | 2025-07-01 |
| exited_stage_at | timestamptz | NULL until case moves on | 2025-07-14 |
| days_in_stage | integer (computed) | exited - entered in days | 13 |
| sla_breached | boolean DEFAULT false | Set true if days_in_stage > SLA threshold | false |
| counsellor_name | text | Counsellor at time of entry | Sara Ali |

This table is written to by the existing updateLeadStatus() function in StudentDashboard.jsx — we add two lines: INSERT on entry, UPDATE on exit.

## 3.3 The audit_log table (enriched)

The audit_log already exists but likely uses free-form text for action types. We standardise it with a typed action_type column. Every counsellor action that matters for analytics logs a row here.

| Column | Type | Description | Example |
| --- | --- | --- | --- |
| id | uuid PK | Auto-generated | — |
| case_id | uuid FK | Case this action relates to | — |
| org_id | uuid | For RLS | — |
| counsellor_id | text | member_id from org session | mbr_abc123 |
| counsellor_name | text | Denormalised for fast queries | Ahmed Khan |
| action_type | text NOT NULL | Enum value — see Section 3.4 | STAGE_CHANGED |
| metadata | jsonb | Action-specific payload | {"from":"lead","to":"docs_pending"} |
| case_quadrant | text | Quadrant at time of action | sales |
| created_at | timestamptz DEFAULT now() | When action occurred | — |

## 3.4 The action_type event dictionary

These are the only valid values for audit_log.action_type. Any new trackable event must be added here first, then implemented.

| action_type value | What triggers it | Key metadata fields |
| --- | --- | --- |
| STAGE_CHANGED | updateLeadStatus() called in StudentDashboard | { from, to, pipeline_stage } |
| DOC_UPLOADED | File attached and processed by AI analyser | { doc_type, file_name } |
| DOC_FLAGGED_MISSING | Counsellor or AI flags a missing document | { doc_label } |
| EMAIL_SENT | Email sent via InboxDashboard or proxy | { subject, recipient_type } |
| NOTE_ADDED | appendNoteEntry() called | { length_chars } |
| CASE_REASSIGNED | bulkReassign() or single reassign called | { from_counsellor, to_counsellor } |
| ACTION_QUEUE_USED | Smart Next Best Action executed | { action_label, quadrant } |
| CASE_ARCHIVED | Case moved to archive / Dead Zone action | {} |
| PROGRAM_MATCHED | ProgramMatcher result applied to case | { university, program } |
| OFFER_RECEIVED | Offer letter status updated | { university, status } |
| VISA_SUBMITTED | Case moves to ready_for_visa stage | { country } |

# 4. Database Setup (Supabase SQL)

Run these migrations in order in the Supabase SQL editor. Each is idempotent.

## 4.1 Add scoring_version to docScore.js

Before any database work: open docScore.js and add this as the first export at the top of the file.

export const SCORE_VERSION = 1;  // bump this whenever scoring weights change

## 4.2 case_snapshots table

CREATE TABLE IF NOT EXISTS case_snapshots (
  id                   uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  case_id              uuid NOT NULL REFERENCES cases(id) ON DELETE CASCADE,
  org_id               uuid NOT NULL,
  counsellor_name      text,
  funnel_stage         text,
  lead_status          text,
  quadrant             text CHECK (quadrant IN ('vip','sales','drainers','dead')),
  doc_score            integer,
  viability_score      integer,
  viability_confidence numeric(3,2),
  scoring_version      integer NOT NULL DEFAULT 1,
  snapshot_date        date NOT NULL DEFAULT CURRENT_DATE,
  created_at           timestamptz DEFAULT now()
);
CREATE INDEX IF NOT EXISTS idx_snapshots_case_date ON case_snapshots(case_id, snapshot_date);
CREATE INDEX IF NOT EXISTS idx_snapshots_org_counsellor ON case_snapshots(org_id, counsellor_name, snapshot_date);
ALTER TABLE case_snapshots ENABLE ROW LEVEL SECURITY;

## 4.3 funnel_stage_entries table

CREATE TABLE IF NOT EXISTS funnel_stage_entries (
  id                uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  case_id           uuid NOT NULL REFERENCES cases(id) ON DELETE CASCADE,
  org_id            uuid NOT NULL,
  funnel_stage      text NOT NULL,
  entered_stage_at  timestamptz NOT NULL DEFAULT now(),
  exited_stage_at   timestamptz,
  days_in_stage     integer GENERATED ALWAYS AS (
    EXTRACT(DAY FROM (COALESCE(exited_stage_at, now()) - entered_stage_at))::integer
  ) STORED,
  sla_breached      boolean NOT NULL DEFAULT false,
  counsellor_name   text
);
CREATE INDEX IF NOT EXISTS idx_fse_case ON funnel_stage_entries(case_id);
CREATE INDEX IF NOT EXISTS idx_fse_org_stage ON funnel_stage_entries(org_id, funnel_stage, sla_breached);

## 4.4 audit_log enrichment

-- Add typed columns if audit_log exists already
ALTER TABLE audit_log
  ADD COLUMN IF NOT EXISTS action_type    text,
  ADD COLUMN IF NOT EXISTS counsellor_id  text,
  ADD COLUMN IF NOT EXISTS counsellor_name text,
  ADD COLUMN IF NOT EXISTS case_quadrant  text,
  ADD COLUMN IF NOT EXISTS metadata       jsonb DEFAULT '{}'::jsonb;
CREATE INDEX IF NOT EXISTS idx_audit_action_type ON audit_log(action_type);
CREATE INDEX IF NOT EXISTS idx_audit_counsellor ON audit_log(counsellor_name, created_at);

## 4.5 agency_settings SLA columns

-- Add SLA thresholds per funnel stage (days before case is "stale")
ALTER TABLE agency_settings
  ADD COLUMN IF NOT EXISTS sla_lead           integer DEFAULT 3,
  ADD COLUMN IF NOT EXISTS sla_docs_pending   integer DEFAULT 14,
  ADD COLUMN IF NOT EXISTS sla_ready_to_apply integer DEFAULT 7,
  ADD COLUMN IF NOT EXISTS sla_applied        integer DEFAULT 21,
  ADD COLUMN IF NOT EXISTS sla_visa_prep      integer DEFAULT 10;

## 4.6 daily_counselor_stats aggregate table (Gap B fix)

Querying raw audit_log for the EffortAllocationHeatmap will not scale. At a few thousand cases with daily actions, the audit_log table will have hundreds of thousands of rows within months. The fix is a lightweight aggregate table populated by a second nightly cron (or appended to the snapshot cron).

CREATE TABLE IF NOT EXISTS daily_counselor_stats (
  id                uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  org_id            uuid NOT NULL,
  counsellor_name   text NOT NULL,
  stat_date         date NOT NULL DEFAULT CURRENT_DATE,
  actions_vip       integer DEFAULT 0,
  actions_sales     integer DEFAULT 0,
  actions_drainers  integer DEFAULT 0,
  actions_dead      integer DEFAULT 0,
  actions_total     integer DEFAULT 0,
  stage_changes     integer DEFAULT 0,
  docs_uploaded     integer DEFAULT 0,
  emails_sent       integer DEFAULT 0,
  CONSTRAINT uq_counsellor_stat_date UNIQUE (org_id, counsellor_name, stat_date)
);
CREATE INDEX IF NOT EXISTS idx_dcs_org_date ON daily_counselor_stats(org_id, stat_date);

The snapshot Edge Function appends an aggregation step at the end: it counts audit_log rows from the past 24 hours grouped by counsellor_name and case_quadrant, then upserts into daily_counselor_stats. The EffortAllocationHeatmap widget queries this table only — never raw audit_log directly.

The dashboard must never query audit_log directly for aggregate metrics. All widgets that need counts or percentages read from daily_counselor_stats or case_snapshots only.

## 4.7 Postgres trigger for funnel_stage_entries (Gap C fix)

The plan originally instrumented updateLeadStatus() in StudentDashboard.jsx to write funnel_stage_entries rows. A reviewer correctly identified that stage changes can also happen via bulk operations, direct API calls, or future automation — and the React client would miss all of those. The correct place is a Postgres trigger on the cases table.

-- Function called by the trigger
CREATE OR REPLACE FUNCTION track_funnel_stage_entry()
RETURNS trigger LANGUAGE plpgsql AS $$
BEGIN
  -- Only fire if pipeline_stage actually changed
  IF OLD.pipeline_stage IS NOT DISTINCT FROM NEW.pipeline_stage THEN
    RETURN NEW;
  END IF;
  -- Close the current open entry for this case
  UPDATE funnel_stage_entries
  SET exited_stage_at = now()
  WHERE case_id = NEW.id AND exited_stage_at IS NULL;
  -- Open a new entry for the new stage
  INSERT INTO funnel_stage_entries (case_id, org_id, funnel_stage, counsellor_name)
  VALUES (NEW.id, NEW.org_id, NEW.pipeline_stage, NEW.counsellor_name);
  RETURN NEW;
END;
$$;
-- Attach to cases table
CREATE TRIGGER trg_funnel_stage_entry
AFTER UPDATE OF pipeline_stage ON cases
FOR EACH ROW EXECUTE FUNCTION track_funnel_stage_entry();
-- Seed existing cases with an open entry (run once on migration)
INSERT INTO funnel_stage_entries (case_id, org_id, funnel_stage, counsellor_name, entered_stage_at)
SELECT id, org_id, pipeline_stage, counsellor_name, COALESCE(status_updated_at, created_at)
FROM cases
WHERE lead_status != 'Done'
ON CONFLICT DO NOTHING;

Because the trigger now owns funnel_stage_entries writes, the instrumentation in updateLeadStatus() (Section 6.1) should remove the two manual INSERT/UPDATE calls for funnel_stage_entries. Those lines are no longer needed and would cause double-writes.

Keep the logAuditEvent("STAGE_CHANGED") call in updateLeadStatus() — that still belongs in the client because it captures the counsellor_id from the session, which the database trigger cannot know.

# 5. Snapshot Edge Function (Supabase Cron)

Create this file at: supabase/functions/snapshot-cases/index.ts

Schedule it in Supabase Dashboard → Database → Cron Jobs: 0 0 * * * (midnight UTC daily).

import { createClient } from "https://esm.sh/@supabase/supabase-js@2";
import { computeDocScore, viabilityScore, SCORE_VERSION } from "../_shared/docScore.ts";
const supabase = createClient(
  Deno.env.get("SUPABASE_URL")!,
  Deno.env.get("SUPABASE_SERVICE_ROLE_KEY")!
);
Deno.serve(async () => {
  const today = new Date().toISOString().split("T")[0];
  // Fetch all active cases (not Done / archived)
  const { data: cases } = await supabase
    .from("cases")
    .select("id, org_id, counsellor_name, lead_status, pipeline_stage, profile_data, results, doc_list")
    .not("lead_status", "eq", "Done");
  if (!cases?.length) return new Response("No active cases", { status: 200 });
  const snapshots = cases.map(c => {
    const docResult   = computeDocScore(c.profile_data, c.results);
    const viabResult  = viabilityScore(c.profile_data);
    const rScore      = docResult.score;
    const vScore      = viabResult.score;
    const quadrant    = vScore >= 50 && rScore >= 50 ? "vip"
                      : vScore >= 50 && rScore  < 50 ? "sales"
                      : vScore  < 50 && rScore >= 50 ? "drainers"
                      : "dead";
    return {
      case_id:              c.id,
      org_id:               c.org_id,
      counsellor_name:      c.counsellor_name,
      funnel_stage:         c.pipeline_stage,
      lead_status:          c.lead_status,
      quadrant,
      doc_score:            rScore,
      viability_score:      vScore,
      viability_confidence: viabResult.confidence,
      scoring_version:      SCORE_VERSION,
      snapshot_date:        today,
    };
  });
  // Upsert — safe to re-run if cron fires twice
  await supabase.from("case_snapshots")
    .upsert(snapshots, { onConflict: "case_id,snapshot_date" });
  return new Response(`Snapshotted ${snapshots.length} cases`, { status: 200 });
});

## 5.2 Preventing code drift — the pre-deploy sync script

Because the Edge Function runs docScore.ts from a _shared folder, there is now a second copy of the scoring logic. If a developer updates docScore.js in the React app but forgets to sync the _shared copy, the frontend and the cron will calculate different scores silently. This is the most dangerous failure mode in the entire system: the React UI shows a student as VIP (score 90) while the nightly snapshot records them as a Time Drainer (score 40), and the manager dashboard is wrong with no error anywhere.

The fix is a pre-deploy script in package.json that copies docScore.js into the Edge Function folder automatically before every deployment. This makes forgetting to sync physically impossible.

// package.json — add to scripts section
"scripts": {
  "sync:docScore": "cp src/docScore.js supabase/functions/_shared/docScore.ts",
  "predeploy:functions": "npm run sync:docScore",
  "deploy:functions": "supabase functions deploy snapshot-cases",
  "deploy": "npm run sync:docScore && supabase functions deploy snapshot-cases"
}

Additionally, add a CI check that fails the build if the two files differ. This catches the case where a developer deploys manually without running the sync script:

# .github/workflows/check-docscore-sync.yml
name: Check docScore sync
on: [push, pull_request]
jobs:
  check-sync:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v3
      - name: Verify docScore files match
        run: |
          if ! diff src/docScore.js supabase/functions/_shared/docScore.ts > /dev/null; then
            echo "ERROR: docScore.js and _shared/docScore.ts are out of sync."
            echo "Run: npm run sync:docScore and commit the result."
            exit 1
          fi

Rule: the _shared/docScore.ts file is never edited directly. It is always a copy of src/docScore.js. If you need to change scoring logic, change docScore.js, run npm run sync:docScore, and commit both files together.

The upsert uses onConflict: "case_id,snapshot_date" which requires a unique constraint:

ALTER TABLE case_snapshots ADD CONSTRAINT uq_case_snapshot_date UNIQUE (case_id, snapshot_date);

# 6. Frontend Changes

## 6.1 Instrument updateLeadStatus() — audit log only (trigger owns stage entries)

The Postgres trigger (Section 4.7) now owns all funnel_stage_entries writes. The client no longer needs to INSERT or UPDATE that table. The only thing updateLeadStatus() adds to the analytics pipeline is the audit_log entry — because only the client has the counsellor_id from the session, which the database trigger cannot access.

async function updateLeadStatus(id, newStatus, currentStatus) {
  const s = getOrgSession();
  if (!s?.org_id) return false;
  const newStage = LEAD_STATUS_TO_PIPELINE_STAGE[newStatus] || "lead";
  // 1. Update cases table — Postgres trigger fires automatically,
  //    closes old funnel_stage_entry, opens new one. No client work needed.
  const { error } = await supabase.from("cases")
    .update({ lead_status: newStatus, pipeline_stage: newStage,
              updated_at: new Date().toISOString(),
              status_updated_at: new Date().toISOString() })
    .eq("id", id).eq("org_id", s.org_id);
  if (error) return false;
  // 2. Log to audit_log (client-only: needs counsellor_id from session)
  await logAuditEvent(id, "STAGE_CHANGED", {
    from: currentStatus,
    to:   newStatus,
    pipeline_stage: newStage,
  });
  return true;
}

## 6.2 The logAuditEvent() utility

Add this shared helper to StudentDashboard.jsx (or a shared utils file). All instrumentation points call this function.

async function logAuditEvent(caseId, actionType, metadata = {}, quadrant = null) {
  const s = getOrgSession();
  if (!s?.org_id || !caseId) return;
  await supabase.from("audit_log").insert({
    case_id:          caseId,
    org_id:           s.org_id,
    counsellor_id:    s.member_id,
    counsellor_name:  s.name || s.email || "Unknown",
    action_type:      actionType,
    metadata:         metadata,
    case_quadrant:    quadrant,
  });
}

## 6.3 Additional instrumentation points

Add logAuditEvent() calls at these locations:

| Location in code | action_type | metadata to pass |
| --- | --- | --- |
| appendNoteEntry() — after successful update | NOTE_ADDED | { length_chars: text.length } |
| bulkReassign() — after successful update | CASE_REASSIGNED | { from_counsellor, to_counsellor } |
| fetchNextBestAction() — when result is executed by user | ACTION_QUEUE_USED | { action_label, quadrant } |
| File upload handler — after AI analysis completes | DOC_UPLOADED | { doc_type, file_name } |
| RadarMatrix DetailPanel archive action | CASE_ARCHIVED | {} |
| InboxDashboard send handler | EMAIL_SENT | { subject, recipient_type: "student" } |

## 6.4 New /analytics route

In App.jsx, add this route alongside the existing /admin check:

// In App.jsx root router
if (currentPath === '/analytics') {
  if (!['org_owner','branch_manager'].includes(orgSession?.role)) {
    window.location.href = '/';
    return null;
  }
  return <AnalyticsDashboard orgSession={orgSession} onLogout={handleLogout} />;
}

# 7. Manager Analytics Dashboard

A new file: AnalyticsDashboard.jsx. Route: /analytics. Role-gated to org_owner and branch_manager only.

## 7.1 Data queries the dashboard runs

| Widget | Query source | Key fields used |
| --- | --- | --- |
| Pipeline Aging Table | funnel_stage_entries WHERE exited_stage_at IS NULL | days_in_stage, sla_breached, counsellor_name, funnel_stage |
| Counsellor Scorecard | case_snapshots (last 30 days) + audit_log (last 30 days) | quadrant counts, action_type counts grouped by counsellor |
| Quadrant Transition | case_snapshots — self-join on consecutive dates | quadrant changes per case per week |
| Effort Allocation | audit_log JOIN case_snapshots ON (case_id, date) | % of actions on each quadrant per counsellor |
| Doc Upload Velocity | audit_log WHERE action_type IN (DOC_FLAGGED_MISSING, DOC_UPLOADED) | elapsed time between paired events per case |
| Stale Case Alerts | funnel_stage_entries WHERE sla_breached = true | counsellor_name, funnel_stage, days_in_stage |

## 7.2 AnalyticsDashboard.jsx component structure

| Component | Responsibility |
| --- | --- |
| <AnalyticsDashboard> | Root component. Fetches all data on mount. Holds loading/error state. Renders nav tabs. |
| <PipelineAgingTable> | Table of cases past SLA. Sortable by counsellor, stage, days overdue. Red highlight on breach. |
| <CounsellorScorecards> | Card per counsellor. Shows quadrant breakdown, effort allocation bar, movement delta. |
| <QuadrantTransitionChart> | Week-by-week line chart (Recharts). One line per quadrant. Shows if VIP count is growing. |
| <EffortAllocationHeatmap> | Bar chart per counsellor: % of actions on VIP vs Sales vs Drainers vs Dead Zone. |
| <DocVelocityTable> | Per counsellor: average days from DOC_FLAGGED_MISSING to DOC_UPLOADED. |
| <StaleAlertBanner> | Top of page. Count of cases past SLA right now. Click drills to PipelineAgingTable filtered. |

## 7.3 The confidence field in counsellor scoring

The viability_confidence column in case_snapshots (0.0 to 1.0) must be surfaced in the CounsellorScorecards widget. A case with viability_score: 80 but confidence: 0.2 should display as "Unverified VIP" — flagged for profile completion, not counted as a genuine VIP case. The scorecard must not inflate a counsellor's VIP count with low-confidence cases.

Threshold: confidence < 0.4 → treat as unverified. confidence >= 0.4 → count normally. This threshold is configurable in agency_settings.

# 8. Implementation Sequence

Complete these steps in order. Each step is independently testable before proceeding.

| Step | Task | File / Location | Test |
| --- | --- | --- | --- |
| 1 | Add SCORE_VERSION export to docScore.js | docScore.js — top of file | Import in browser console, check value is 1 |
| 1b | Add pre-deploy sync script to package.json (Section 5.2) | package.json | Run npm run sync:docScore — confirm file appears at supabase/functions/_shared/docScore.ts |
| 2 | Create audit_action_type Postgres enum (Section 4.4) | Supabase SQL editor | SELECT enum_range(NULL::audit_action_type) returns all 11 values |
| 3 | Run case_snapshots SQL migration | Supabase SQL editor | SELECT * FROM case_snapshots — empty table, correct columns |
| 4 | Run funnel_stage_entries SQL migration | Supabase SQL editor | SELECT * FROM funnel_stage_entries — empty table |
| 5 | Run audit_log enrichment migration | Supabase SQL editor | New columns appear in table inspector |
| 6 | Run agency_settings SLA migration | Supabase SQL editor | Default SLA values present in row |
| 7 | Run daily_counselor_stats migration (Section 4.6) | Supabase SQL editor | SELECT * FROM daily_counselor_stats — empty table |
| 8 | Create Postgres trigger + seed existing cases (Section 4.7) | Supabase SQL editor | Update a case stage, confirm funnel_stage_entries gets 2 rows automatically |
| 9 | Copy docScore.js to Edge Function shared folder | supabase/functions/_shared/docScore.ts | deno check passes. Confirm _shared/docScore.ts matches src/docScore.js |
| 10 | Create snapshot-cases Edge Function | supabase/functions/snapshot-cases/index.ts | supabase functions invoke snapshot-cases — rows appear in case_snapshots and daily_counselor_stats |
| 11 | Schedule cron in Supabase Dashboard | Database → Cron Jobs | Cron job listed as active, fires at midnight UTC |
| 12 | (Phase 2 gate) Let cron run for 3+ days | — | SELECT COUNT(*) FROM case_snapshots returns > 0 rows across multiple dates |
| 13 | Add logAuditEvent() helper to StudentDashboard | StudentDashboard.jsx | Change a case status, check audit_log row appears with correct action_type |
| 14 | Instrument updateLeadStatus() — audit log only | StudentDashboard.jsx | Move a case status, verify audit_log row. Verify funnel_stage_entries updated by trigger (not client) |
| 15 | Add remaining instrumentation points | StudentDashboard.jsx + RadarMatrix.jsx | Perform each action type, verify corresponding audit_log row |
| 16 | Add /analytics route to App.jsx | App.jsx | Navigate as manager — loads. Navigate as counsellor — redirects to / |
| 17 | Build AnalyticsDashboard.jsx skeleton | AnalyticsDashboard.jsx | Page loads with nav tabs, loading states, and role gate |
| 18 | Build StaleAlertBanner + PipelineAgingTable | AnalyticsDashboard.jsx | Shows cases from funnel_stage_entries with correct days_in_stage and sla_breached highlight |
| 19 | Build CounsellorScorecards widget | AnalyticsDashboard.jsx | Each card shows correct quadrant counts, unverified VIP flag for confidence < 0.4 |
| 20 | Build EffortAllocationHeatmap widget | AnalyticsDashboard.jsx | Reads from daily_counselor_stats only. Bars sum to 100% per counsellor |
| 21 | Build QuadrantTransitionChart | AnalyticsDashboard.jsx | Line chart renders with data from case_snapshots across multiple dates |
| 22 | Build DocVelocityTable | AnalyticsDashboard.jsx | Shows avg elapsed time per counsellor between DOC_FLAGGED_MISSING and DOC_UPLOADED |
| 23 | Add /admin/docs event dictionary route | AdminPanel.jsx or new file | Page renders full action_type table, schema docs, and SCORE_VERSION changelog |

# 9. Phased Rollout

Do not build all 22 steps in one session. The three phases below ensure each layer is verified before the next is built on top of it. Building the dashboard before the cron has run even once means you are developing widgets against empty tables.

| Phase | Steps |
| --- | --- |
| Phase 1 — Schema & Triggers | Steps 1–7. All Supabase SQL migrations and the Postgres trigger. No React changes yet. At the end of Phase 1, moving a case stage in the existing app should automatically create funnel_stage_entries rows — verifiable in the Supabase table editor. |
| Phase 2 — Edge Function & Data Collection | Steps 8–11. Deploy the Edge Function, schedule the cron, and wait at least 3 days before touching the dashboard. This gives you real snapshot data to develop widgets against. Test by manually invoking the function and confirming rows appear in case_snapshots and daily_counselor_stats. |
| Phase 3 — Instrumentation & Dashboard | Steps 12–22. Add audit_log instrumentation to the frontend, then build the AnalyticsDashboard widgets one at a time. Each widget has a clear data source defined in Section 7.1 — build against real data, not mocks. |

The Phase 2 waiting period is not optional. A QuadrantTransitionChart with one day of data is misleading. Three days minimum; one week is better. Use this time to complete the Phase 3 instrumentation steps (12–14) so audit_log starts accumulating real data too.

# 10. How to Resume This Work in a New Chat

If this conversation is interrupted, do the following in a new Claude chat:

- Upload this document plus App.jsx, RadarMatrix.jsx, StudentDashboard.jsx, and docScore.js.

- Say: "We are building the VisaLens analytics system. The full plan is in the document. We left off at step [N] of Section 8. Please continue from there."

- Claude will read the document and have complete context — stack, schema, component structure, instrumentation points, and reasoning — without needing the conversation history.

This document covers everything. There is no context in the chat history that is not also in this document.

VisaLens Analytics Implementation Plan · v1.2 · Confidential